Minutes

1. Present

***Names:*** Dan, Huseyin, Jesse, Harrison

1. Absent  
   ***Names:***
2. Greetings
3. Look over previous meetings minutes  
   ***Acceptable and correct (y/n):***
4. Look over Kanban Board
   1. What have we done?  
      Huseyin created review doc  
      Button stuff  
      More tasks added
   2. What have we left?  
      *Add more tasks  
      Finishing* off individual components  
      Finite State machines for all the things  
      Jackson diagrams for the things  
      Review doc needs refinement
   3. Is anything blocked?  
      We severely need designs
5. Glad, Sad, Mad
   1. Glad  
      Actually got feedback from Laurence  
      20 extra lines of code, if that, which doesn’t compile
   2. Sad  
      documentation is not 100% upto snuff, needs work  
      Pushed broken code
   3. Mad  
      Feedback was a bit lackluster  
      Broken code in the repository
6. Actions
   1. Start  
       Reviews of code  
       Adding tasks to the scrum board  
       Interacting with the issue tracker  
       Review documentation for code -> Huseyin
   2. Stop   
       Pushing broken code
   3. Keep  
       Not wasting time  
       Getting regular feedback from Laurence (Daily)
7. Any other business (AOB)
8. Next meeting  
   ***Date:*** 26/11/18, Huseyin
9. Goodbyes  
    ***bye***